
[image: image1.png]



Objective of Consultancy Services and TOR
	Government of Province

Ministry of Physical Infrastructure  Development and Transport Management

Infrastructure Development Office

Baglung

Gandaki Province





Terms of Reference

For
Study For Site Selection, Detailed Engineering Survey, Soil Investigation, Geotechnical/Hydrological Investigation and Detailed Design of Bisauna Tesro tole  Barahaakot Thulo Khola Motorable Bridge Bareng-2 Baglung District  

1.0 INTRODUCTION
Ministry of Physical Infrastructure Development and Transport Management, Infrastructure Development Office Baglung, Gandaki Province, (herein after referred to as the “Client”) intends to utilize services of engineering consulting firms well experienced in the fields of soil investigation, hydrological studies, bridge engineering, river training works, environment aspects etc.(herein after referred to as the “ Consultant” ) for Study For Site Selection, Detailed Engineering Survey, Soil Investigation, Geotechnical/Hydrological Investigation and Detailed Design of Bisauna Tesro tole Barahaakot Thulo Khola Motorable Bridge including river training works and approach roads(herein after referred to as the “Service”) as mentioned below:

	S.No
	Name of Bridge
	Location
	District
	Tentative type

	1


	Bisauna Tesro tole Barahaakot Thulo Khola Motorable Bridge
	     Bareng-2
	Baglung
	           Medium


The physical parameters of the bridge shall be determined in accordance with the category of the road and/or any other specialties of the project. The name/site/district of bridge on package may be replaced or changed due to technical or any other reasons. Consulting firm must coordinate before commencement of site with IDO.

2.0 OBJECTIVE

The main objective of this “service “is to

2.1 Identification of probable axis/ axes for location (of a bridge/river crossing) based upon the initial geological study and river hydrology as well as access road and demand. Identification of possible alternatives of river crossings feasible for the site.

2.2 Detailed topographical survey, hydrological and geological/ geo technical investigation of the indentified river crossing site.

2.3 Detailed analysis, design, drawings and cos estimate of river crossing (bridge/vented causeway/ multi cell culvert as required) and its approach as well as protection works.

3.0 SCOPE OF WORK

The scope of work to be carried out by the consultant shall include but may not be limited to the following

3.1 Identification Phase

Desk Study: The “Consultant” (team of Bridge engineer, Geologist and Hydrologist) shall carry out a desk study collecting all data, maps and information and reviewing for planning of further fields survey and investigation works as well as detailed design. In this study the following points related to the probable location of the river crossing shall be studied in detail.

Topography, available maps and imageries.

Nature and structure of the surface soil 

Nature and structure of local as well as regional geology

River hydrology

Site Observation: A comprehensive site visit shall be carried out by the team of bridge engineer, geologist and hydrologist. In the site observation visit, the Consultant shall 

Identify the possible axes and its location (GPS aided)

The condition of approach/ access road or effect of approach road roads on properties

Initial geological and hydrological studies 

Collect information on general description of the alignment for which the river crossing is meant to be.

Sketch the rough plan and cross-section of the axes with indication of flow pattern and level.

Bridge Site Selection

Alternative bridge sites shall be studied based and the most suitable site for the bridge based on the above criteria of the site as well as the catchment area shall be selected. The selected site should be clearly indicated in the map and all the characteristic features of the chosen bridge site shall be given, in order to facilitate easy reference while designing the bridge.

3.2 Investigation Phase

During the Investigation Phase the “Consultant” shall perform

3.2.1. Topographical Survey: The topographical survey of the area should cover a minimum distance of 500 m upstream, 200 m downstream and 200 m from the river banks on either sides of the river at the proposed bridge site. The Topographic map should show the following:

Contours at 1.0 m intervals in hilly area and at 0.25 m in plain area.

Flood lines on either sides of the river in the entire area surveyed.

Lines with spot levels along which the bed slope of the  river is taken

Both banks of the river

Lines along which cross section of the river is taken

Govt. and/or public establishments

Traverse lines, benchmarks reference lines and/or points with respect to which the present top map is prepared.

The angle and direction of skew, if the bridge is proposed to be aligned skew.

The Names of the nearest identifiable villages/towns etc. in either ends of the bridge.

Other information relevant to design, construction and/or maintenance of the bridge.

Drawings should show in the following minimum scales:

Map 1:1000 and 1:500

Cross Sections, 1:200

Longitudinal elevation, 1:500

Bridge cross section, 1:200

3.2.2
Hydrological Study: For determination of all design data the “consultant” shall carry out a detailed hydrometrical survey and hydrological study of the river and bridge site, which shall include the following:  

catchment area of the river up to bridge site 

Length of the river from origin up to bridge site

Possibility of change of catchment 

Nature, size and quantities of debris carried by the river

Intensity, duration and distribution of rain in the catchment  

Vegetation, cultivation etc. of the catchment.

Existence of reservoir's, Lakes etc. in the catchment.

Existing bridge or other hydraulic structures across the river in the vicinity of the proposed bridge site with their details as much as possible.

General slope of the river from the critical point (origin)  of  the  river up to  bridge site and general slope  of  the catchment in both sides of the river.

Cross sections covering 200m beyond flood lines of the river at proposed bridge site, at about 500m. u/s  and  about 200m d/s. Wherein HFL, LWL, LBL, area of the cross section, wetted perimeter and geological profile  with  silt factor  of each strata (at proposed  bridge  site  only)  shall  be indicated. (Horizontal and vertical scale of the cross section shall be the same.)

Bed slope of the river which must start from 100 m up of the U/S cross section and end at 100 m down of the D/S cross section 

Maximum discharge calculated by established formulas with different return periods and the peak discharge observed over a period of 100 years.

Velocity and depth of flow at the time of survey.

Shifting of the river in the past at proposed bridge site and in its vicinity.

Other information required for river control, design, construction and maintenance of the bridge.

Type of proposed foundation and Sub-Structure.

River Training.

Scour Depth and Maximum scour depth.

After site visit, Survey and preliminary Hydrological Analysis the consultant shall submit the “Site Visit/Preliminary report” and this report shall contain:

Survey Map of bridge site showing possible bridge axes with approach roads

Necessity and effect of the bridge and its approach roads to the properties like land, private properties and public utilities. 

Initial Estimate of bridge length requirements, possible structural and span arrangement and approach roads requirements

Necessity of dismantling the existing bridge, relocation of the utilities etc., if there is any

3.2.3
Seismological Study:


The consultants shall collect and refer to the available data regarding the seismic records of the area. Seismic Forces: According to the Indian Standard Criteria for Earthquake Resistant Design of Structures, IRC: 6 may be followed.

Consideration on Environment Protection


The consultant shall predict damages to the Environment and attempt to mitigate or minimize the damages by choosing appropriate site, cross-section, type of structures etc. and suggest appropriate measures in the design for protection of surrounding Environment. 

3.2.5 Subsurface Exploration


Before starting the subsurface exploration, the Consultant shall discuss the collected hydrological data and the following points with concerned Person of client for final decision of the bridge and causeway sites:‑

Design discharge 

Scour depth, Maximum Scour depth

Linear waterway needed to be provided

Anticipated soil condition for foundation 

The most feasible proposed bridge site

River- training & approach roads.  

Type of proposed foundation, substructure and superstructure.

Geo- technical Investigation: After discussion and finalizing of the site/axis the consultant shall carry out subsurface exploitation, which shall include the followings:


Test pits and auguring

Test pits and auger-holes in the river bed to a depth as mentioned in the BOQ for determining the mean particle size of river bed materials in each layer. 


Bore-holes, field tests and laboratory tests

The properties of the underlying soil are determined by field and laboratory tests of the soil samples obtained from the bore holes drilled to a depth as mentioned in the next section and/or the Bill of Quantities. As far as possible, the locations of the boreholes shall be under each abutment and piers. Generally the following tests are conducted for determination of soil properties:

	SN
	Type of test
	Frequency

	1
	Undisturbed Soil Sampling
	at least 2 at each borehole

	2
	Standard Penetration Test
	as  required but the interval not less than 1.5 m

	3
	Grain size analysis
	at least 2 at each borehole

	4
	Hydrometer analysis
	at least 2 at each borehole

	5
	Moisture content
	at least 2 at each borehole

	6
	Bulk and dry density
	at least 2 at each borehole

	7
	Unconfined compression test
	at least 2 at each borehole

	8
	Consolidation test
	at least 2 at each borehole

	9
	Direct shear test
	at least 2 at each borehole


If required by the field condition, the consultant shall conduct other types of tests. Similarly the frequency of the above tests can be increased if required. The cost of all the field and laboratory tests shall be incorporated in the cost of soil investigation works. No separate payment shall be made for the tests.

 The depth of soil exploration from ground level shall be as follows:

	SN
	Type of soil
	Governing depth

	1
	Silty, sandy, clayey soil
	3 times the design scour depth,

or 1.5 times the least dimension of the foundation footing, or 20 m,

whichever is maximum

	2
	Granular soil (gravels, boulders
	2 times the design scour depth,

or 1.5 times the least dimension of the foundation footing, or 16 m,

whichever is maximum

	3
	Rocks (soft or hard)
	Not exceeding 8 m.



  The above mentioned depths are indicative. The Consultant shall decide the actual required depth of soil investigation according to the field condition and design parameters. But in any case the Consultant shall be paid only up to the depth mentioned in the Bill of Quantities. If rock is found at the beginning or at mid-depth then the drilling works shall not exceed the depth as mentioned in the table above. In such case the payment shall be made only for the actual depth.

3.2.7 Reports of the Investigation Phase (Analysis of Data, Conclusion and Recommendation of Design Parameters):

The “Consultant” shall perform concept design before proceeding with detail design, and the consultant shall inform the Client on;

Geometry of the intended bridge

Type of the Bridge and its structural arrangements

Design Standards to be followed

For this, the consultant shall submit an Investigation and Concept Design Report based upon the above mentioned studies and investigation. Consultant shall make the best use of their technical know-how and professional skill to arrive at and recommend the most cost effective design parameters regarding appropriate river crossing. The consultant shall also in the report discuss in detail at least three different options and shall recommended the most appropriate option for the proposed river crossing.

3.3 Design Phase

During the Design Phase the “Consultant” shall perform the following tasks.

Detailed design and quantity/cost estimates: Based on the collected and presented information in the “Preliminary Design Report” mentioned above the Consultant shall design the bridge following the approved standard code of practice, norms and guidelines.

With the design, the consultant shall propose Erection method and Risk analysis during flood, if there is any.

The consultants shall produce detailed quantity estimate of the bridge and its accessories. They shall collect information on sources of materials and their lead distances and prepare rate schedules and cost estimates based on the standard norms and prevailing district rates.

Depending upon the site condition and other factors the Consultant can use the Standard Design of the part(s) of the bridge, which shall be made available by the Employer. This matter will be discussed and finalized during the presentation of the Preliminary Design or at a later stage convenient to both parties. If such Standard Design is used the Consultant shall adjust the design of other parts of the bridge to incorporate the parameters of the Standard Design. If it is decided to use any Standard Design, the pavements shall be adjusted according to the Conditions of Contract and/or as mentioned in the Price Schedule.

Draft Report (1 copies): The Consultant shall submit a Draft Design report and the report shall in all respect be complete, containing all the required components of the design. The Report shall be in the format as decided and required by the client.

Final Report (3 copies): After receiving the comments in Draft Design the consultant shall consider the comments/suggestions and make corrections or amendments if required and submit the Final Report. It does not, however, relieve the Consultant of their responsibility over the technical content of the design. The Final Report shall be submitted in electronic version too.

TIME SCHEDULE 

If not indicated otherwise in contract documents the consultant shall complete the assigned works as per the following schedule:

	S. N.
	Activities
	Time period (Weeks from Date of Contract Signing)

	1
	Contract signing
	

	2
	Field mobilization
	1st week

	3
	Inception Phase/Inception report submission
	2nd  week 

	4 
	Geo Tech Investigation and Concept Design
	8th weeks

	4
	Detailed Survey of Bridge and Geological, Hydrological.
	9th weeks

	5
	Design Phase
	12th weeks

	6
	Draft report submission 
	13th weeks 

	7
	Final report submission 
	16th  weeks


The Total contract period 4 month (16 weeks) from the date of agreement. 

5.0 DEFECT LIABILITY

If not indicated otherwise in the contract documents the consultant shall have the following responsibilities;

Responsibility for survey and design

Submission of the final reports does not relieve the consultant from their responsibility to the design. They shall bear full responsibility for:

Authenticity of all the fields data including socio-economic, environmental, topographic, hydrological and geological information;

Correctness of the design and all the calculations (except for the Standard Design, if used);

Correctness of the drawings;

Correctness of any other details related to construction

Assistance during construction phase

During construction the consultants, upon written request from the Client, shall visit the bridge site and provide necessary technical assistance. The consultants shall make necessary site visits and do all the necessary design revisions as and when required for all the cases arising out of the shortcomings in the design submitted and approved earlier.

6.0 REPORTS AND DELIVERABLES

The Consultant shall submit the following Reports

	Reports and Documents
	Remarks

	1.0 Site visit Report/Preliminary Report including Survey, Hydrological and Preliminary Reporting
	

	2.0 Geotechnical Investigation and Concept Design Report
	

	3.0 Detailed Design Reports (DRAFT and FINAL)

(Survey, investigations, Analysis and Design, Drawings, Detail Quantity Calculations and \cost Estimates, special provisions to standard specifications if any, Appendices)
	

	4.0 As the Part of the Final Report the Consultant shall provide

The electronic copy of the workable input files, if any software has been used for the design

The electronic copy of editable calculation sheets that have been used during the design calculations.
	


All reports are considered to be owned by client

All the Drawings and Reports shall be signed by the respective expert/engineers and checker with clear names and contact indicating like that it has been internally checked and approved prior submission to client.

7.0 CONSULTANTS’S TEAM

The Consultant shall engage a team of experts as mentioned below for the tasks as per this Terms of Reference.

	Position
	Relevant

	
	Minimum Qualification Requirements
	General Experience (min) 
	Specific experience (min) 
	Remarks

	A. Professional

	Structural /Bridge Engineer 
	Master in Structural/ Geotechnical /Transportation/Bridge engineering or equivalent
	5 years
	3 years
	After Master

	Geologist/Engg.Geologist/Geo-Technical Engineer
	Master in Geotechnical Engineering/Geology  or Equivalent
	5 years
	3 years
	After Master

	Hydrologist 
	Master in Hydrology/Water Resources/Hydraulics Engineering or Equivalent.
	5 years
	3 years
	After Master

	Road/Highway Engineer
	Master in Transportation/Bridge/Highway engineering or Equivalent
	5 years
	3 years
	After Master

	Environmentalist/Environmental Engineer 
	Master in Environmental Engineering or Environmental Science or equivalent
	3 years
	3 years
	After Master

	Economist/Sociologist 
	Masters in Economics or Sociology or other relevant degree
	3 years
	3 years
	After Master

	Senior Surveyor / Geodetic Engineer 
	Bachelor’s Degree in Civil Engineering/Geodetic Surveying or Equivalent.
	3 years
	3 years
	After Bachelors


Besides the Consultant shall deploy al the required human resources and support staffs for the completion of all the basjs as per this Terms of Reference. 

8.0 TRANSFER OF KNOWLEDGE

As a part of “Transfer of knowledge” the Consultant is required to perform the tasks as indicated in the table below during Design (Phase 3);

	Tasks
	Requirements

	Perform the explanation of entire bridge design process and calculation in the Client’s premises to the designated persons of the Clients in a workshop. All the cost of this explanatory workshop shall be borne by the Consultant and is supposed to be included in the costs stated in the Price Schedule
	Required


9.0 MODE OF PAYMENT

This is a lump sum contract for delivery of a defined set of outputs. Payments are made at percentages of the total contract value on the basis of the Consultant satisfactorily achieving the key milestones stated below and after the approval from IDD, Gandaki Province, Pokhara, Kaski.

	No
	Payment%
	Item
	Remarks

	1
	25
	Upon Submission of Inception Report acceptable to IDO.
	

	2
	35
	Upon Submission of Draft Report acceptable to IDO.
	

	3
	40
	Upon Submission of Final Report acceptable to IDO.
	 


10.0 PRESENTATION

The idea behind this presentation is the active participation and feedbacks from the IDO officers, the project staffs & Consultants and other stakeholders of the project. Hence, the Consultant should organize such presentations before submission of inception, draft and final report. Before inception report presentation the consultants must visit field with experts including hydrologist. Hydrologist study, bridge tentative arrangement, conceptual design should be included in inception report presentation.

11.0 LIAISON WITH ENGINEER IN-CHARGE

The consultants are required to maintain close liaison with the engineer in-charge. The consultant should coordinate with the engineer in-charge prior to commencement of detailed survey.. The consultant must inform Infrastructure Development Office of concerned district before starting the actual job on field. 

The consultant shall consult with the local peoples and submit the minutes of meetings and attach supporting photographs too.

12.0 MANAGEMENT OF ASSIGNMENT

The IDO will administer the Consultant’s work. The Consultant will work in close coordination with IDO under MOPID. In order to accomplish the roles and responsibilities in a timely manner, s/he has to start the work immediately after signing the contract agreement. The Consultant is responsible for coordination with IDO and other stakeholders. The Consultant shall perform the task under the guidance of IDO. Consultant should report to client through Team Leader and under take their defined work on the guidance/supervision of Team Leader.

13.0 TAXATION

The Consultant is fully responsible for all taxes applicable as per the rules and regulations of Government of Nepal and for that the taxes shall be deducted at the source at the time of payment. All payments shall be made after deducting taxes.

